Professional IT Requirements Blueprint

# Bengal Startup Ecosystem

# IT Platform Requirements Blueprint

End-to-end digital operating system for cohorts, incubation, ecosystem services, investors, AI intelligence, and the "Adopt a Bengal Startup by Probasi Bangali" program

| Prepared for | Bengal Startup Ecosystem Leadership |
| --- | --- |
| Document type | Business and IT requirements blueprint |
| Version | 1.0 |
| Prepared date | 23 June 2026 |
| Status | Draft for stakeholder validation and implementation planning |

Document objective: define the functional, data, AI, integration, security, reporting, and rollout requirements for a statewide startup ecosystem platform that can be implemented by technology partners and governed by ecosystem leadership.

# Document Control

| Item | Value |
| --- | --- |
| Document owner | Program Management Office / Ecosystem Platform Authority |
| Primary audience | Government / ecosystem leadership, incubator operators, implementation partners, technology vendors, investors, mentors, and governance bodies |
| Review cadence | Update after discovery workshops, technology vendor selection, MVP delivery, and each major platform release |
| Confidentiality | For planning and implementation use; sharing to be controlled by the ecosystem leadership |

# Navigation Outline

- 1. Executive Summary

- 2. Platform Vision, Objectives, and Success Outcomes

- 3. Ecosystem Operating Model

- 4. End-to-End Lifecycle and Workflows

- 5. Functional Requirements Catalogue

- 6. Data and Analytics Blueprint

- 7. AI Capabilities and Search Blueprint

- 8. Technical Architecture and Integrations

- 9. Security, Privacy, and Governance

- 10. Non-Functional Requirements

- 11. Implementation Roadmap and Release Plan

- 12. Acceptance Criteria and Go-Live Readiness

- 13. Risks, Controls, and Open Decisions

- 14. Appendix: Sample AI Search Prompts and KPI Dictionary

# Executive Summary

### This blueprint defines a professional IT platform requirement for running a full Bengal startup ecosystem from application to graduation, including ecosystem support, shared business services, management visibility, investor connectivity, AI-driven intelligence, and a dedicated "Adopt a Bengal Startup by Probasi Bangali" program. The platform is designed as a single digital operating system for startups, cohort managers, mentors, fab labs, service providers, angel investors, management, and the global Bengali diaspora.

Core proposition

The platform must combine startup lifecycle management, ecosystem service delivery, startup operating tools, AI intelligence, investor engagement, and diaspora adoption into one governed, data-rich, scalable platform. It must make every startup visible, supportable, measurable, investable, and searchable by authorised stakeholders.

## Strategic outcomes

    - Create a transparent digital pipeline for applications, screening, selection, onboarding, training, incubation, investor readiness, graduation, and alumni engagement.

    - Provide every registered startup with access to ecosystem help: mentors, fab labs, marketing and sales support, patent and IP support, accounting, CRM, logistics, supply chain partners, and AI-driven customer outreach.

    - Enable service providers inside the ecosystem, including startups that provide CRM, accounting, marketing, logistics, AI, legal, IP, design, or manufacturing support to other startups.

    - Give leadership and management a live portfolio view of cohort progress, risk, impact, stage-gates, support utilisation, and investment readiness.

    - Connect startups with angel investors and enable secure data rooms, pitch events, Q&A, deal pipeline tracking, and post-introduction follow-through.

    - Launch a global Probasi Bangali adoption program through which non-resident Bengalis can mentor, help, invest in, sell for, or otherwise support selected Bengal startups.

    - Enable natural-language, permission-aware, AI-driven search across startup profiles, documents, support history, financial summaries, metrics, patents, investors, and adoption activities.

## Recommended platform posture

| Area | Recommendation |
| --- | --- |
| Platform type | A modular, API-first, AI-enabled ecosystem management platform rather than a collection of disconnected portals. |
| User experience | Mobile-first responsive web portal with role-based dashboards; native mobile apps can be added once high-frequency user journeys stabilise. |
| Data strategy | Create a governed startup knowledge graph with master data, documents, activities, KPIs, services, investments, and adoption relationships. |
| AI strategy | Use AI as an intelligence layer for search, matching, summarisation, outreach, risk alerts, and management insights; keep approvals and investment decisions human-controlled. |
| Deployment posture | Cloud-ready, vendor-neutral architecture with secure APIs, audit logging, configurable workflows, and data export capability. |
| Governance posture | Operate through a Platform Authority / PMO with data stewardship, process ownership, vendor management, and periodic security review. |

# Platform Vision, Objectives, and Success Outcomes

## Vision statement

To create the digital backbone of Bengal's startup ecosystem: a trusted platform where every startup can be discovered, selected, supported, mentored, serviced, funded, adopted, monitored, and graduated with measurable outcomes.

## Objectives

| Objective ID | Objective | Expected outcome |
| --- | --- | --- |
| O1 | Single source of truth | Maintain one authenticated record for every applicant, startup, founder, mentor, service provider, investor, and Probasi Bangali adopter. |
| O2 | Transparent cohort operations | Digitise applications, eligibility checks, evaluator scorecards, interview scheduling, |

| Objective ID | Objective | Expected outcome |
| --- | --- | --- |
|  |  | committee decisions, offers, and cohort formation. |
| O3 | Structured startup journey | Track onboarding, baseline diagnostics, training, mentor interventions, service requests, milestones, KPIs, and graduation readiness. |
| O4 | Ecosystem service orchestration | Convert ecosystem help into requestable, trackable services with SLAs, quality feedback, capacity visibility, and measurable outcomes. |
| O5 | Startup business enablement | Offer shared tools and integrations for CRM, accounting, logistics, supply chain, AI customer outreach, and patent support. |
| O6 | Management visibility | Provide management dashboards, risk alerts, cohort comparison, service utilisation, and impact reports across the portfolio. |
| O7 | Investor and diaspora engagement | Connect startups with angel investors and Probasi Bangali supporters through curated matching, data rooms, events, commitments, and follow-up tracking. |
| O8 | AI search and analytics | Enable authorised users to ask natural language questions and retrieve accurate startup information with source-backed answers and permission controls. |

## Success measures

| Outcome area | Indicative KPIs to track |
| --- | --- |
| Cohort funnel | Applications received, eligible applications, completion rate, selection conversion, time from application close to decision, diversity and district coverage. |
| Onboarding | Onboarding completion rate, time to complete founder verification, baseline KPI capture rate, service needs assessment completion. |
| Training | Course completion, attendance, assessment scores, mentor hours, assignment completion, certification rate. |
| Ecosystem support | Service requests raised, SLA compliance, fab lab utilisation, mentor satisfaction, support outcome ratings, repeat support demand. |
| Startup growth | Revenue, customer pipeline, jobs created, pilots, patents/IP cases, investment readiness score, market access introductions. |
| Investment | Investor profiles, startup data room views, pitch event participation, introductions made, deal pipeline value, funds committed/closed. |
| Probasi adoption | Verified adopters, startups adopted, mentor hours, sales leads, investor introductions, market access outcomes, adoption impact score. |
| Platform health | Active users, data quality score, search success rate, support tickets, uptime, response times, security incidents, audit exceptions. |

# Ecosystem Operating Model

## Ecosystem actors and personas

| Persona | Primary responsibilities and platform interactions |
| --- | --- |
| Applicant / Founder | Apply to cohorts, manage startup profile, upload documents, complete onboarding, access training and services, update KPIs. |
| Startup Team Member | Access assigned tools, CRM, training, service requests, tasks, and reports within permissions granted by the founder. |
| Cohort Manager / Incubator Operator | Configure cohorts, manage pipeline, assign evaluators, monitor onboarding, coordinate training, approve service support, and manage graduation. |
| Selection Evaluator / Committee Member | Review applications, submit scorecards, record interview feedback, participate in panel decisions, and view conflict-of-interest declarations. |
| Mentor / Advisor | Maintain profile, receive matched startups, schedule sessions, record notes, recommend actions, and contribute to startup |

| Persona | Primary responsibilities and platform interactions |
| --- | --- |
|  | progress tracking. |
| Fab Lab / Facility Manager | Manage equipment, calendars, safety prerequisites, bookings, usage, inventory, billing/credits, and feedback. |
| Service Provider | Offer services such as CRM setup, accounting, marketing, logistics, AI outreach, patent support, design, compliance, legal, or technology services. A service provider may itself be a startup in the ecosystem. |
| Angel Investor | Discover investable startups, access authorised profiles/data rooms, attend pitch events, ask questions, and track deal pipeline. |
| Probasi Bangali Adopter | Register globally, select interests, discover startups, adopt one or more startups, mentor, sell, introduce customers, invest, or provide advisory help. |
| Management / Leadership | View portfolio performance, cohort outcomes, risk heatmaps, service utilisation, investment pipeline, adoption impact, and policy-level analytics. |
| Platform Administrator | Configure system masters, workflows, roles, templates, integrations, data quality rules, audit reports, and operational controls. |

## Role and access model

| Role | Read access | Submit / edit actions | Approval / restrictions |
| --- | --- | --- | --- |
| Applicant | Own application and submitted documents | Create/edit application until submission; respond to queries | No approval rights |
| Startup Founder | Own startup profile, metrics, service requests, data room | Manage team access, request services, approve investor/adopter visibility | Can publish approved startup profile views |
| Cohort Manager | View applicants and cohort startups | Edit cohort configuration, assign tasks, update stage-gates | Approve onboarding, services, graduation readiness recommendations |
| Evaluator | View assigned applications only | Submit scores and comments | Cannot view other evaluators unless configured |
| Mentor | View matched startup profile and session context | Record session notes and action items | No access to private finance unless authorised |
| Service Provider | View assigned service tickets and startup context | Update deliverables, milestones, SLA status | Cannot approve own service completion |
| Investor | View public or authorised startup investment profiles | Ask questions, request data room access, record interest | No access without startup/admin permission |
| Probasi Adopter | View discoverable startup profiles and adopted startup workspaces | Offer mentorship, sales leads, introductions, investments | Adoption commitments require startup/admin acceptance |
| Management | View portfolio-level dashboards and approved drill-downs | Comment on reviews, assign follow-up actions | Approve policy decisions and strategic interventions |
| Admin | System-wide configuration and logs | Manage roles, masters, templates, integrations | Full administrative rights with audit trail |

## Operating principles

    - Every startup has one master profile that evolves from applicant to incubatee to graduate to alumni company.

    - Every important action - score, decision, support request, mentor session, training completion, investor introduction, adoption commitment - must be auditable.

    - The platform should be configurable by cohort, sector, district, maturity stage, incubator, and program without requiring code changes for routine program variations.

    - Startups control what is visible to investors, public viewers, service providers, and Probasi Bangali adopters, subject to ecosystem governance rules.

    - AI features must be permission-aware, explainable, source-referenced, and designed to assist humans rather than replace formal approvals.

    - Service providers inside the ecosystem must be treated as managed entities with catalogues, SLAs, ratings, payments/credits, and quality feedback.

    - The platform should support English and Bangla user experiences where practical, while allowing global users to engage with startups in English.

# End-to-End Lifecycle and Workflows

### The platform must manage the startup journey as a connected lifecycle, not as isolated modules. Each transition should trigger tasks, notifications, data collection, approvals, and dashboard updates.

Figure 1: Startup lifecycle managed by the ecosystem platform.

| Lifecycle stage | Workflow requirement | Data generated |
| --- | --- | --- |
| Cohort application | Startup submits application, founder details, pitch deck, registration status, sector, district, stage, needs, video pitch, and declarations. | Application ID, founder profile, startup draft profile, document package, eligibility status. |
| Selection process | Evaluators receive assignments, score applications, record interviews, compare panels, manage due diligence, declare conflicts, and recommend cohort inclusion. | Scorecards, ranked list, committee minutes, acceptance/rejection/waitlist decision, offer letter. |
| Onboarding | Selected startups accept terms, complete KYC/verification, consent, baseline metrics, startup diagnostics, team creation, and onboarding checklist. | Active startup profile, baseline KPIs, support needs profile, training plan, service entitlements. |
| Training | Startups enrol in mandatory and elective modules, attend sessions, submit assignments, receive certificates, and build investor readiness materials. | Attendance logs, assessment outcomes, skill gaps, certificates, training completion status. |
| Ecosystem support | Startups request mentors, fab lab access, sales support, accounting help, logistics partners, patent support, design services, or AI outreach support. | Tickets, bookings, mentor notes, deliverables, SLA status, ratings, service utilisation metrics. |
| Operations enablement | Startup uses or connects CRM, accounting, supply chain, logistics, customer support, and AI outreach tools provided by the platform or ecosystem startups. | Leads, customers, invoices, campaigns, inventory/shipment status, outreach results, operational KPIs. |
| Progress monitoring | Startup updates monthly KPIs; platform calculates milestone status, risk flags, support outcomes, investor readiness, and graduation readiness. | Management dashboards, alerts, cohort reviews, action items, board reports, graduation scorecards. |
| Investor and adoption connect | Angel investors and Probasi Bangali adopters discover authorised startups, request access, schedule meetings, ask questions, make commitments, and track outcomes. | Investor pipeline, data room audit, Q&A, adoption commitments, introductions, deal status, impact metrics. |
| Graduation and alumni | Cohort manager assesses graduation criteria, issues certificate, transitions startup to alumni, continues investor/adopter engagement and periodic impact tracking. | Graduation decision, alumni profile, post-graduation support plan, outcomes report. |

## Process controls and workflow rules

    - Each cohort must have configurable eligibility criteria, scoring rubrics, application deadlines, stages, reviewer assignments, interview rounds, decision thresholds, and communication templates.

    - Selection workflows must support role separation: applicant cannot view reviewer notes; evaluator cannot modify application; committee decisions are locked after approval unless reopened by authorised admin.

    - Onboarding cannot be marked complete until required founder verification, consent, baseline KPI capture, and startup needs assessment are completed.

    - Service requests must carry category, urgency, required outcome, assigned provider, SLA, due date, notes, attachments, completion evidence, and satisfaction rating.

    - Investor data-room access and Probasi adoption access must require startup/admin approval and be recorded with audit logs.

    - Graduation decisions should be based on configurable criteria: training completion, milestones achieved, KPI maturity, compliance status, investor readiness, and management sign-off.

# Functional Requirements Catalogue

Priority legend

M = Must have for MVP or controlled pilot. S = Should have for scale-up release. C = Could have for later optimisation. The exact MVP scope should be confirmed during discovery and vendor selection.

## Identity, organisation, profiles, and consent

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| IDM-01 | The platform must provide secure user registration, login, password reset, multi-factor authentication option, and role-based access control for all personas. | M | User can be created, assigned roles, authenticated, disabled, and audited. |
| IDM-02 | The platform must maintain master records for persons, organisations, startups, mentors, investors, service providers, and Probasi Bangali adopters without duplicate identities. | M | Duplicate detection and merge workflow demonstrated using sample founders and organisations. |
| IDM-03 | The system must support relationships between founders, startup team members, mentors, investors, service providers, incubators, and cohorts. | M | Relationship graph visible in startup profile and permissions enforced. |
| IDM-04 | The platform must capture consent for data sharing with mentors, service providers, investors, Probasi Bangali adopters, and AI processing features. | M | Consent record visible with timestamp, purpose, version, and revocation status. |
| IDM-05 | The platform should support bilingual labels, templates, notifications, and search inputs for English and Bangla where operationally required. | S | Pilot screens and messages can be switched or localised by admin. |
| IDM-06 | The platform must allow each startup founder to manage team access and delegate limited access to co-founders, finance users, sales users, and operations users. | M | Founder can add, edit, suspend, and audit team member permissions. |

## Cohort applications and selection workbench

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| APP-01 | The platform must allow authorised admins to create cohort calls with sector focus, eligibility rules, application dates, document requirements, scoring rubric, and capacity. | M | Admin creates a cohort call and publishes it to applicant portal. |
| APP-02 | Applicants must be able to save drafts, upload documents, submit applications, track status, and receive automated reminders before deadlines. | M | Applicant completes and submits a test application with uploaded pitch deck. |
| APP-03 | Application forms must be configurable by program type, sector, maturity stage, district, founder category, and required | M | Two different application templates are configured without code change. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | documents. |  |  |
| APP-04 | The platform must perform completeness checks and rule-based eligibility pre-screening before submission or before reviewer assignment. | M | Incomplete and ineligible test applications are flagged with reasons. |
| APP-05 | The platform should use AI assistance to summarise applications, identify missing information, classify sectors, and generate evaluator briefs. | S | Evaluator sees AI summary with source fields and disclaimer. |
| SEL-01 | The selection workbench must support evaluator assignment, reviewer scorecards, conflict-of-interest declarations, score normalisation, and panel comments. | M | Evaluator submits a scorecard; conflict declaration blocks review as configured. |
| SEL-02 | The system must support interview scheduling, interview feedback capture, due diligence tasks, committee voting, and final decision recording. | M | A test application moves through interview, committee, and final decision. |
| SEL-03 | The system must generate offer, rejection, waitlist, and next-step communications using approved templates. | M | Applicant receives the correct email/SMS/portal notification based on status. |
| SEL-04 | The platform must maintain a complete audit trail of score changes, reviewer actions, committee decisions, and communication history. | M | Audit report shows who changed what and when for a sample application. |
| SEL-05 | The platform should provide funnel analytics across application sources, sectors, districts, founder demographics, review stages, and selection outcomes. | S | Cohort dashboard shows funnel and conversion metrics. |

## Onboarding, training, and graduation

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| ONB-01 | Selected startups must receive a digital onboarding checklist covering acceptance, founder verification, consent, baseline KPIs, diagnostics, required documents, and orientation sessions. | M | Onboarding cannot close until mandatory checklist items are complete. |
| ONB-02 | The platform must capture baseline metrics such as stage, revenue band, customers, team size, funding status, IP status, target markets, and support needs. | M | Baseline dashboard populated for a test cohort. |
| ONB-03 | The platform should generate a personalised startup development plan based on diagnostics, sector, stage, and support needs. | S | Development plan is created with training, mentors, and service recommendations. |
| LMS-01 | The training module must support curriculum creation, session calendars, attendance, learning materials, assignments, assessments, feedback, and certificates. | M | Course created, startup enrolled, attendance marked, certificate generated. |
| LMS-02 | Training must support mandatory, elective, sector-specific, and investor-readiness tracks. | M | Admin assigns different training paths to two startup categories. |
| LMS-03 | Mentor and trainer feedback | S | Training feedback appears in |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | should feed into startup progress profiles and management dashboards. |  | startup profile and cohort analytics. |
| GRD-01 | The platform must support configurable graduation criteria and a graduation readiness scorecard. | M | Cohort manager applies scorecard and management approves graduation. |
| GRD-02 | Graduated startups must transition to alumni status while retaining investor, adoption, and impact-tracking capabilities. | M | Startup status changes to alumni with historical data preserved. |
| GRD-03 | The platform should generate graduation certificates, outcome reports, and alumni impact surveys. | S | Certificate and alumni survey generated from templates. |

## Ecosystem help, service marketplace, mentors, and fab labs

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| ECO-01 | The platform must provide an ecosystem directory for mentors, fab labs, incubators, service providers, sales partners, marketing partners, legal/IP advisors, logistics providers, and technology vendors. | M | Directory searchable by category, sector, language, location, and availability. |
| ECO-02 | Startups must be able to request ecosystem help through structured service tickets with category, need, preferred timeline, attachments, and expected outcome. | M | Startup raises a mentor, fab lab, marketing, and patent support request. |
| ECO-03 | The platform must support mentor matching, session scheduling, notes, action items, follow-up tasks, satisfaction ratings, and mentor hour tracking. | M | Mentor session is booked, completed, rated, and reflected in KPIs. |
| ECO-04 | Fab labs must be able to publish equipment, capacity, safety rules, prerequisites, calendars, booking slots, consumables, charges/credits, and utilisation reports. | S | Startup books equipment and lab manager approves usage. |
| ECO-05 | Service providers must be onboarded as managed entities with service catalogue, pricing or credit model, SLA, capacity, assigned staff, deliverables, and quality ratings. | M | Provider profile and catalogue created; service request assigned and closed. |
| ECO-06 | The platform must allow startups in the ecosystem to act as service providers to other startups, subject to verification and service quality governance. | M | Startup-provider can list services and fulfil assigned requests separately from its incubatee profile. |
| ECO-07 | The platform must track SLA adherence, service outcomes, credits consumed, provider performance, and unresolved escalations. | M | Management dashboard displays service SLA and provider scorecards. |
| ECO-08 | The system should recommend mentors, fab labs, and services based on startup stage, sector, district, language, support needs, and past outcomes. | S | Recommendation list generated with matching reasons. |
| ECO-09 | The platform should support service bundles such as go-to-market kit, IP readiness kit, finance setup kit, prototype kit, | C | Admin creates a bundle and assigns it to eligible startups. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | and export readiness kit. |  |  |

## Shared startup operations suite: CRM, accounting, logistics, and supply chain

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| OPS-01 | The platform must provide or integrate a lightweight CRM for leads, prospects, customers, opportunities, sales stages, activities, and conversion reporting. | M | Startup creates leads, converts opportunity, and sees pipeline dashboard. |
| OPS-02 | The CRM must allow ecosystem sales mentors or Probasi adopters to contribute leads or introductions with founder permission. | M | Adopter-created sales lead appears in startup CRM with attribution. |
| OPS-03 | The platform should provide or integrate accounting and bookkeeping capabilities for invoices, expenses, payments, cashflow snapshots, and basic financial reporting. | S | Startup captures invoices/expenses and exports financial summary. |
| OPS-04 | The platform should support integration with preferred accounting providers so ecosystem startups can offer accounting services within governed access controls. | S | Accounting provider receives authorised records and updates service status. |
| OPS-05 | The platform should provide supply chain and logistics modules or integrations for vendors, purchase requests, inventory, shipments, delivery tracking, and fulfilment partners. | S | Startup creates a shipment or purchase request and tracks status. |
| OPS-06 | The operations suite must expose summary metrics to management dashboards without exposing sensitive transaction details beyond approved permissions. | M | Portfolio dashboard shows aggregated pipeline/revenue/operations data with drill-down control. |
| OPS-07 | The platform must allow founders to decide whether to use built-in tools, integrate external tools, or accept managed services from ecosystem service-provider startups. | M | Startup selects operations service mode during onboarding or later. |
| OPS-08 | The platform should support data import/export for CSV, spreadsheet templates, API integration, and periodic synchronisation with external tools. | S | CRM lead import and accounting export completed successfully. |

## AI-driven customer outreach support

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| AIO-01 | The platform should allow startups to define target customer segments, value propositions, geographies, channels, languages, and campaign goals. | S | Startup creates a customer outreach brief. |
| AIO-02 | AI outreach support should generate draft email, WhatsApp, call script, LinkedIn-style message, landing page copy, and follow-up sequences from startup-approved inputs. | S | Campaign drafts generated and require human approval before sending. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| AIO-03 | AI outreach must support lead prioritisation, persona suggestions, campaign A/B variants, response summarisation, and next-best-action recommendations. | C | AI recommends next actions based on engagement data. |
| AIO-04 | The platform must include guardrails so AI-generated outreach cannot be sent without founder approval, contact consent checks, template governance, and audit logging. | M | Attempted send without approval is blocked and logged. |
| AIO-05 | Outreach outcomes must feed CRM and dashboards: messages sent, responses, meetings booked, conversion, sales value, and channel performance. | S | Campaign metrics appear in startup CRM and management dashboard. |
| AIO-06 | The AI outreach service itself should be available as a managed service delivered by approved ecosystem startups or vendors under SLA. | S | Service provider can manage campaign delivery with permissioned access. |

## Patent, IP, and legal support

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| IP-01 | The platform must capture invention disclosures, brand/trademark needs, design registration needs, copyright needs, confidentiality status, and IP support requests. | S | Startup submits IP intake form and receives case number. |
| IP-02 | The platform should maintain a governed IP case workflow with assigned counsel/provider, tasks, document vault, notes, deadlines, status, and fee/credit tracking. | S | IP advisor updates case stages and uploads deliverables. |
| IP-03 | The platform should support AI-assisted prior-art search briefs, IP readiness checklists, and document summaries while clearly marking them as assistance, not legal opinion. | C | AI-generated brief includes sources and legal disclaimer. |
| IP-04 | The platform must provide NDA and confidentiality workflow templates for mentor, investor, service provider, and Probasi adopter engagement where required. | M | NDA template selected, signed/uploaded, and linked to access rights. |
| IP-05 | The platform must allow confidential IP documents to be restricted from general management, investor, and adoption views unless explicitly authorised. | M | Permission test confirms restricted documents are not searchable by unauthorised users. |

## Management command centre and portfolio analytics

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| MIS-01 | The platform must provide management dashboards for application funnel, cohort progress, startup stages, support utilisation, training completion, investment readiness, and graduation status. | M | Dashboard shows cohort and portfolio views with filters. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| MIS-02 | Each startup must have a progress profile with milestones, KPIs, traffic-light risk status, support requests, mentor interventions, investor activity, and adoption activity. | M | Startup profile displays complete progress timeline. |
| MIS-03 | The platform must support monthly/quarterly KPI updates by startups with validation, reminders, evidence attachments, and approval workflow where required. | M | Startup submits monthly KPIs; cohort manager reviews and locks period. |
| MIS-04 | The platform should generate early warning alerts for stalled onboarding, overdue services, low training attendance, falling KPI trends, poor data quality, or investor readiness gaps. | S | Risk alerts generated using configured thresholds. |
| MIS-05 | Management must be able to filter by cohort, district, sector, founder category, startup stage, support need, revenue band, investment status, and adoption status. | M | Filter combinations demonstrated on sample portfolio. |
| MIS-06 | The platform should generate board packs, PDF reports, spreadsheet exports, and scheduled email summaries for leadership. | S | Monthly report generated and scheduled. |
| MIS-07 | The platform must preserve historical snapshots so outcomes can be compared across cohorts and over time. | M | Past KPI snapshot remains unchanged after later update. |

## Angel investor community connect

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| INV-01 | The platform must provide verified investor profiles with sector interests, ticket range, geography, stage preference, portfolio, language preferences, and engagement status. | M | Investor profile created and verified by admin. |
| INV-02 | Startups must be able to create investor-facing profiles with approved pitch, traction, team, financial summary, funding ask, use of funds, documents, and visibility rules. | M | Founder publishes an investor profile after admin review. |
| INV-03 | The platform should provide AI-assisted investor-startup matching using sector, stage, ticket size, traction, geography, impact area, and investor behaviour. | S | Matching list generated with reasons and permission filters. |
| INV-04 | The platform must provide secure data rooms with document categories, access request/approval, watermarking option, NDA status, view/download controls, and access logs. | M | Investor requests access; founder approves; access log is generated. |
| INV-05 | The platform must support pitch day and investor event management: invites, startup shortlist, meeting slots, Q&A, feedback, follow-up tasks, and deal pipeline. | M | Pitch event created and investor feedback captured. |
| INV-06 | The platform should track deal pipeline from expression of interest to diligence, term | S | Investor introduction moves through deal stages with notes. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | discussion, commitment, closed investment, dropped, or follow-up later. |  |  |
| INV-07 | The system must clearly separate investor discovery from investment execution and include required disclaimers, approvals, and audit logs. | M | Investor pages display configured disclaimers and approval controls. |

## Adopt a Bengal Startup by Probasi Bangali program

Figure 2: Probasi Bangali adoption program workflow.

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| ABS-01 | The platform must provide a dedicated global portal for Probasi Bangali registration, identity verification workflow, location, sector expertise, language, availability, and contribution preference. | M | Adopter registers, verifies profile, and selects contribution modes. |
| ABS-02 | Probasi users must be able to discover approved Bengal startups using filters such as sector, district, stage, impact area, adoption need, funding ask, export readiness, and language. | M | Adopter searches and views approved startup profiles. |
| ABS-03 | The platform must support adoption modes: mentor, technical advisor, market access partner, sales champion, investor, board/advisory member, diaspora ambassador, or pooled support circle. | M | Adopter selects one or more adoption modes and submits interest. |
| ABS-04 | Startups must be able to accept, decline, or negotiate adoption requests and specify what information the adopter can access. | M | Founder approves adopter and grants workspace access. |
| ABS-05 | The platform must create an adoption workspace with goals, commitments, meetings, tasks, introductions, sales leads, investment discussions, document access, and impact tracking. | M | Adoption workspace records commitments and outcomes. |
| ABS-06 | Probasi adopters should be able to contribute leads or market access opportunities | S | Sales lead created by adopter and converted into startup pipeline. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | directly into the startup CRM with attribution and founder approval. |  |  |
| ABS-07 | The platform should support adoption circles where multiple Probasi Bangalis jointly support one startup or one diaspora chapter supports a portfolio theme. | S | Admin creates adoption circle and assigns startups/adopters. |
| ABS-08 | The platform must display impact dashboards for adopter contribution: mentor hours, sales leads, customer meetings, funds committed, introductions made, documents reviewed, and outcomes achieved. | M | Adopter and management dashboards show adoption impact metrics. |
| ABS-09 | The program must include conflict-of-interest, confidentiality, investment disclaimer, and data-use acknowledgement workflows before sensitive access is granted. | M | Sensitive startup profile cannot be accessed without required acknowledgements. |
| ABS-10 | The platform should provide AI matching between Probasi profiles and startups based on sector, geography, expertise, language, adoption mode, growth need, and prior outcomes. | S | AI suggests startups to adopter and explains match rationale. |

## AI-driven search, knowledge extraction, and ecosystem intelligence

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| AIS-01 | The platform must provide natural-language search across authorised startup data, applications, profiles, documents, KPIs, service history, mentor notes, investor activity, and adoption records. | M | User asks a question and receives results filtered by permission. |
| AIS-02 | Search must combine structured filters, keyword search, semantic search, and entity graph search for startups, sectors, districts, founders, investors, services, and outcomes. | M | Query returns accurate entities with filter facets. |
| AIS-03 | AI answers must cite source records or documents and show confidence/limitations so users can verify the extracted information. | M | Answer includes source links and date of underlying records. |
| AIS-04 | The AI search layer must enforce the same permissions as the transactional system and must not expose restricted documents or private notes. | M | Unauthorised user cannot retrieve restricted data through AI prompts. |
| AIS-05 | The platform should support English and Bangla queries, with transliteration handling for Bengali names, districts, sectors, and startup names. | S | Search returns same startup for Bengali and English name variants. |
| AIS-06 | Management users should be able to save recurring queries and convert them into dashboard widgets or scheduled reports. | S | Saved query appears as dashboard widget with refresh schedule. |
| AIS-07 | The AI layer should support portfolio insights such as cohorts at risk, startups needing | S | Analytics copilot produces a source-backed portfolio insight. |

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
|  | patent support, startups ready for investor introduction, and service demand hotspots. |  |  |
| AIS-08 | The platform must log AI prompts, retrieved sources, user identity, response metadata, feedback, and overrides for governance and continuous improvement. | M | AI audit log export is available to admin. |

## Communication, document vault, payments, and administration

| ID | Requirement statement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| COM-01 | The platform must support configurable email, SMS, WhatsApp-style messaging, and in-platform notification templates for each workflow stage. | M | Template created and triggered from application status change. |
| COM-02 | The platform must maintain a communication timeline against applicants, startups, mentors, service providers, investors, and adopters. | M | User profile shows communication history. |
| DOC-01 | The platform must provide a secure document vault with categories, versioning, expiry dates, access permissions, digital signature/e-sign integration option, and retention rules. | M | Document uploaded, versioned, permissioned, and audited. |
| PAY-01 | The platform should support fees, service credits, vouchers, reimbursements, and payment gateway integration where applicable. | S | Startup consumes service credits and payment/credit ledger is updated. |
| GRA-01 | The platform should track grants, subsidies, reimbursements, vouchers, and scheme-linked support provided to startups. | S | Grant support record linked to startup and management dashboard. |
| ADM-01 | Admins must configure masters: sectors, stages, districts, cohorts, rubrics, training tracks, service categories, document types, KPIs, notifications, and access policies. | M | Admin changes a master value and it appears in relevant workflows. |
| ADM-02 | The platform must provide audit logs, data quality reports, user activity logs, and configuration change logs. | M | Admin exports audit log for selected date range. |
| API-01 | The platform must provide API and integration capabilities for identity, documents, payments, email/SMS, e-sign, accounting, logistics, CRM, and analytics tools. | M | API gateway or integration service demonstrated with one integration. |
| SUP-01 | The platform must include helpdesk and knowledge base capabilities for applicants, startups, mentors, investors, adopters, and internal operators. | M | Support ticket raised, assigned, resolved, and rated. |

# Data and Analytics Blueprint

## Master data model

### The platform must build a governed data foundation. The core design should treat a startup as the central entity and connect it to founders, cohorts, applications, documents, services, mentors, investors, adopters, KPIs, and outcomes. This enables AI search, dashboards, and longitudinal impact analysis.

| Entity | Purpose | Indicative attributes |
| --- | --- | --- |
| Person | Founders, team members, mentors, investors, evaluators, adopters, service provider staff, admins. | Name, contact, location, role, language, verification status, relationships, consent. |
| Organisation | Startups, incubators, service providers, investor organisations, diaspora chapters, fab labs. | Legal name, sector, location, status, profile, documents, users, services. |
| Startup | Central venture profile that persists from application to alumni. | Stage, sector, district, founder team, product, traction, revenue band, customers, support needs, public/investor/adopter profile. |
| Cohort | Program cycle under which startups apply and progress. | Eligibility, dates, capacity, application form, rubric, curriculum, cohort managers, stage-gates. |
| Application | Submission to a cohort call. | Form responses, documents, eligibility, scores, status, decision, communication history. |
| Training | Courses, modules, sessions, assignments, attendance, certificates. | Curriculum, instructor, learners, scores, completion, feedback. |
| Service Request | Mentor, fab lab, marketing, sales, accounting, logistics, AI outreach, patent, or other ecosystem support. | Category, provider, SLA, status, notes, deliverables, credits, rating, outcome. |
| Operational Records | CRM leads, opportunities, customers, invoices, expenses, shipments, inventory, campaigns. | Limited operational fields with privacy controls and aggregate reporting. |
| IP Case | Patent, trademark, design, copyright, NDA, confidentiality cases. | Intake, counsel/provider, documents, deadlines, statuses, restricted access. |
| KPI Snapshot | Periodic measurement records for startup progress. | Revenue band, customers, team size, funds raised, patents, pilots, jobs, training, services, risk status. |
| Investor Deal | Investor matching and pipeline. | Investor, startup, data room access, status, notes, commitments, follow-ups. |
| Adoption Commitment | Probasi Bangali adoption relationship. | Adopter, startup, adoption mode, goals, tasks, meetings, sales leads, investment interest, impact metrics. |
| Audit Event | Immutable audit of system, AI, data, and workflow actions. | Actor, action, entity, timestamp, before/after values, IP/device, reason. |

## KPI and outcome design

| Metric domain | Examples of tracked measures |
| --- | --- |
| Application funnel | Submitted applications, eligible applications, shortlisted, interviewed, selected, onboarded, drop-off reason. |
| Startup profile maturity | Profile completion, verified documents, baseline captured, needs assessment completed, data quality score. |
| Training and capability | Courses assigned, attendance, completion, assessment score, certificates, gaps, mentor-recommended modules. |
| Service support | Requests by category, SLA status, mentor hours, fab lab hours, provider rating, credits consumed, outcomes delivered. |
| Growth and operations | Leads, customers, opportunity value, revenue band, invoice volume, shipments, supply chain issues, AI outreach conversion. |
| Innovation and IP | Invention disclosures, patent/trademark/design cases, NDAs, IP readiness status, confidential document status. |
| Investment readiness | Pitch deck readiness, financial summary readiness, data room completeness, investor meetings, deal pipeline stage. |
| Probasi adoption | Verified adopters, startups adopted, commitments, mentor hours, market access leads, sales outcomes, investment interest. |
| Impact | Jobs, districts reached, women/youth/rural participation if captured, export leads, funds raised, revenue growth, survival/scale status. |
| Platform health | Active users, ticket backlog, uptime, response time, data quality, AI search success, security events. |

## Data governance rules

    - Define data owners for application data, startup master data, KPI data, service records, investor data, adoption data, AI search corpus, and document vault categories.

    - Implement data classification levels: public profile, ecosystem-visible, management-visible, startup-confidential, investor-confidential, IP-confidential, and admin-only.

    - Require every KPI period to have submission, validation, lock, reopen, and audit rules.

    - Use controlled vocabularies for sector, stage, district, support category, investor preference, adoption mode, and startup status to improve analytics quality.

    - Allow startup founders to manage visibility for investor and adoption profiles while preserving required reporting visibility for authorised management users.

    - Track the source and freshness of data. AI search results must show whether the answer came from application, verified profile, monthly KPI, uploaded document, mentor note, or service ticket.

    - Plan a data retention and archival policy for rejected applications, inactive startups, alumni data, investor logs, and AI prompt logs.

# AI Capabilities and Search Blueprint

## AI capability map

| AI capability | Purpose | Primary users |
| --- | --- | --- |
| Application intelligence | Completeness checks, eligibility hints, sector classification, evaluator brief, duplicate detection. | Applicant, evaluator, cohort manager. |
| Matching engines | Mentor matching, service recommendation, investor matching, Probasi adoption matching. | Startup, mentor, investor, adopter, manager. |
| Startup intelligence | Progress summaries, risk signals, KPI trend explanation, support recommendations, investor readiness summary. | Founder, cohort manager, management. |
| AI search and RAG | Natural language questions over structured data and documents with permission-aware retrieval and source citations. | Management, cohort teams, authorised investors/adopters, admins. |
| Outreach copilot | Campaign drafts, persona suggestions, follow-up drafts, lead summaries, next-best actions. | Startup sales users, mentors, service providers. |
| Document intelligence | Summarise pitch decks, term sheets, IP disclosures, mentor notes, service deliverables, and application packages. | Authorised users based on document permission. |
| Analytics copilot | Generate cohort analysis, impact narrative, board pack commentary, service hotspot analysis, and portfolio questions. | Management and PMO. |
| Governance AI | Data quality warnings, missing documents, stale KPIs, unusual access patterns, search feedback loops. | Admins, data stewards, security team. |

## AI search requirements in plain language

    - A management user should be able to ask: "Which startups in the current cohort are investment-ready but have not met any angel investor yet?"

    - A cohort manager should be able to ask: "Show startups with overdue onboarding items and high demand for marketing support."

    - A service provider manager should be able to ask: "Which startups requested AI outreach support in the last quarter and what outcomes were achieved?"

    - An investor, after approval, should be able to ask: "Show authorised deep-tech startups with a funding ask below my ticket range and a complete data room."

    - A Probasi Bangali adopter should be able to ask: "Find Bengal startups where I can help with sales in North America and mentor in food processing or logistics."

    - A founder should be able to ask: "What documents are missing before I can publish my investor profile?"

## AI controls and human-in-the-loop rules

| Control ID | Control requirement |
| --- | --- |
| AI-C01 | AI must not make final selection, investment, graduation, legal, or funding decisions. It may assist through summaries, scoring explanations, recommendations, and risk alerts. |
| AI-C02 | AI-generated content for customer outreach, investor updates, or public startup profiles must require human review and approval |

| Control ID | Control requirement |
| --- | --- |
|  | before publication or dispatch. |
| AI-C03 | AI search must inherit role permissions from the source systems and must not use restricted data to answer unauthorised users. |
| AI-C04 | AI outputs must show source references or source categories, last updated date, and a confidence/limitation note for important management decisions. |
| AI-C05 | Prompt logs, retrieved sources, user feedback, and admin overrides must be stored for audit, quality improvement, and incident investigation. |
| AI-C06 | Sensitive IP, finance, investor, personal, and adoption records must have additional retrieval controls and redaction rules. |

# Technical Architecture and Integrations

Figure 3: Logical architecture for the Bengal startup ecosystem platform.

## Recommended component architecture

| Layer | Core responsibilities |
| --- | --- |
| Experience layer | Responsive web portal, management console, startup portal, mentor/provider portal, investor portal, Probasi adoption portal, mobile/PWA layer, multilingual content support. |
| Business services | Application, selection, onboarding, LMS, service marketplace, CRM, accounting, logistics, IP support, investor, adoption, communications, document vault, helpdesk. |
| Workflow engine | Configurable stage-gates, approvals, task assignment, SLA escalation, reminders, stage transitions, decision locking, and audit. |
| AI services | LLM orchestration, embeddings, retrieval, prompt templates, matching models, AI outreach, document summarisation, risk alerts, AI audit logs. |
| Data services | Relational database, document storage, search index, vector database, analytics warehouse/lake, event store, master data, consent store. |
| Integration layer | API gateway, webhooks, event bus, ETL/ELT, integration adapters for communication, payments, e-sign, KYC, accounting, CRM, logistics, and analytics tools. |
| Security layer | Identity and access management, RBAC/ABAC, MFA option, encryption, secrets management, audit logs, device/session controls, security monitoring. |
| Operations layer | CI/CD, environment management, monitoring, logging, incident management, backup, disaster recovery, test automation, release management. |

## Integration requirements

| Integration domain | Possible integration targets | Use cases |
| --- | --- | --- |
| Identity | SSO/MFA provider, internal user directory, admin-managed external roles. | Login, user lifecycle, role mapping. |
| Communication | Email, SMS, WhatsApp-style business messaging, calendar integration, notification service. | Application reminders, onboarding nudges, mentor meetings, investor events, adoption tasks. |
| Document and e-sign | Document storage, e-signature provider, PDF generation, watermarking, template engine. | Offers, NDAs, MoUs, certificates, investor data rooms, service agreements. |
| Payments and credits | Payment gateway, ledger, vouchers/service | Application fees if any, service credits, fab lab |

| Integration domain | Possible integration targets | Use cases |
| --- | --- | --- |
|  | credits, reimbursements. | usage, provider payments. |
| CRM and marketing | Built-in CRM plus optional integration with external CRM/email campaign tools. | Lead management, AI outreach, sales attribution, adopter leads. |
| Accounting | Accounting/bookkeeping tools or managed provider APIs. | Invoices, expenses, cashflow snapshots, reporting summaries. |
| Logistics and supply chain | Shipment tracking, delivery partners, inventory/procurement systems, supply chain provider APIs. | Prototype logistics, product fulfilment, procurement, delivery status. |
| Patent/IP support | IP advisor workflow tools, document exchange, external status import where available. | Patent/trademark/design cases, deadlines, NDAs, restricted vault. |
| Analytics/BI | Dashboard tool, warehouse, data export, scheduled reports. | Management command centre, cohort comparisons, impact reporting. |
| AI and search | Vector database, search index, LLM service, prompt management, safety filters. | Natural language search, summaries, matching, outreach copilot. |

## API and interoperability requirements

    - Expose secure APIs for startup profile, application status, service catalogue, service request, KPI submission, investor profile, adoption commitment, and document access.

    - Support webhook/event notifications for application submitted, startup selected, onboarding completed, service requested, KPI overdue, investor access requested, adoption accepted, and graduation approved.

    - Provide bulk import/export for startup profiles, mentors, investors, services, historical cohorts, training rosters, and KPI snapshots.

    - Use versioned APIs with clear authentication, throttling, logging, and data contracts.

    - Design integrations to be replaceable so the ecosystem is not locked to a single CRM, accounting, communications, or AI vendor.

# Security, Privacy, and Governance

## Security requirements

| ID | Security requirement |
| --- | --- |
| SEC-01 | Role-based and attribute-based access controls must govern every screen, API, report, search result, document, AI retrieval, and export. |
| SEC-02 | Sensitive records must be encrypted in transit and at rest, including startup financial summaries, IP documents, investor data room documents, personal records, and adoption commitments. |
| SEC-03 | The platform must provide audit logs for login, data changes, document access, AI prompts, exports, approvals, role changes, and integration activity. |
| SEC-04 | The platform must support MFA for privileged users and optional/required MFA policies for investors, adopters, and founders as configured. |
| SEC-05 | Session management must include inactivity timeout, device/session revocation, password policy, and suspicious login alerts. |
| SEC-06 | Document vault must support permission groups, restricted folders, expiry, revocation, NDA-linked access, and download/view controls. |
| SEC-07 | Production access by vendor or support staff must be controlled, time-bound, logged, and subject to approval. |
| SEC-08 | Security testing, vulnerability management, dependency scanning, and periodic penetration testing must be part of release governance. |

## Privacy and data sharing

| Privacy area | Requirement |
| --- | --- |
| Consent management | Collect, store, and enforce consents for investor sharing, adopter sharing, mentor/service-provider access, communication, AI processing, and public profile publishing. |
| Data minimisation | Collect only required personal and business data for a defined purpose and avoid broad visibility by default. |
| Startup-controlled visibility | Let founders approve investor/adopter visibility and manage public, ecosystem, investor, and confidential profile fields. |
| Restricted records | Special access controls for financial records, IP documents, |

| Privacy area | Requirement |
| --- | --- |
|  | investor communications, legal records, personal identity documents, and confidential mentor notes. |
| Retention | Define retention for rejected applications, inactive startups, alumni data, investor data rooms, AI logs, and support records. |
| Data subject requests | Support export, correction, deactivation, and access review processes where applicable. |
| AI privacy | Prevent AI models/search from using restricted data for unauthorised outputs and avoid using sensitive documents for model training unless explicitly approved. |

## Governance model

| Governance body / role | Responsibilities |
| --- | --- |
| Platform Authority / PMO | Own platform roadmap, policies, vendor management, release governance, training, issue prioritisation, and adoption strategy. |
| Data Stewardship Council | Define master data, data quality rules, KPI definitions, taxonomy, data access policies, retention, and AI corpus governance. |
| Security and Privacy Review Board | Review role design, access exceptions, integrations, incident reports, audit logs, and security testing outcomes. |
| Program Owners | Own cohort templates, selection rubrics, training tracks, graduation criteria, service entitlements, and outcomes reporting. |
| Investor and Adoption Governance Desk | Verify investors/adopters, manage data-room rules, monitor commitments, handle conflicts, and enforce confidentiality/disclaimers. |
| Service Provider Management Desk | Onboard providers, approve service catalogues, monitor SLAs, review ratings, resolve escalations, and manage quality improvement. |

# Non-Functional Requirements

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-01 | Availability | Reference target: 99.5% monthly availability for core portal and APIs after production launch; higher target can be specified for mature scale operations. | M |
| NFR-02 | Performance | Common dashboard, search, profile, and workflow pages should load within acceptable business response times under normal load; search and AI pages should clearly show progress for longer operations. | M |
| NFR-03 | Scalability | Architecture must scale from pilot to statewide use across cohorts, thousands of startups, mentors, investors, service requests, documents, and AI queries without redesign. | M |
| NFR-04 | Mobile responsiveness | Founder, mentor, evaluator, service provider, investor, and adopter journeys must work on mobile browser/PWA for high-frequency actions. | M |
| NFR-05 | Configurability | Forms, rubrics, cohorts, KPIs, templates, service categories, workflows, stages, and dashboards must be configurable by authorised admins. | M |
| NFR-06 | Accessibility | User interface should follow recognised accessibility practices for keyboard use, contrast, labels, form errors, and screen-reader-friendly content. | S |
| NFR-07 | Localisation | Support English as default and enable Bangla localisation for selected journeys, notifications, and search terms. | S |
| NFR-08 | Auditability | Every high-risk business action, data update, document access, | M |

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
|  |  | role change, AI query, and export must be auditable. |  |
| NFR-09 | Data quality | Validation, mandatory fields, duplicate checks, controlled vocabularies, KPI locks, and data steward dashboards must be available. | M |
| NFR-10 | Backup and recovery | Daily backups, tested restoration, defined RPO/RTO, and disaster recovery procedures must be established before production launch. | M |
| NFR-11 | Maintainability | Use modular services, documented APIs, automated tests, release notes, environment separation, and CI/CD practices. | M |
| NFR-12 | Observability | Central logs, metrics, alerts, job monitoring, integration monitoring, AI usage logs, and error dashboards must be available to operations teams. | M |
| NFR-13 | Interoperability | Enable data export and integration with external CRM, accounting, communication, payment, e-sign, logistics, analytics, and AI tools. | M |
| NFR-14 | AI reliability | AI outputs must be permission-aware, source-backed, logged, reviewable, and protected by guardrails for sensitive data and high-stakes decisions. | M |
| NFR-15 | Vendor neutrality | Avoid hard dependency on a single vendor for AI, CRM, accounting, communications, or BI where replacement is feasible. | S |

# Implementation Roadmap and Release Plan

Roadmap note

The phases below are a practical implementation sequence. Exact timelines, team size, integrations, and procurement model should be validated during discovery, but the sequencing keeps the MVP usable while building toward the full ecosystem vision.

| Phase | Major scope | Exit outcome |
| --- | --- | --- |
| Phase 0 - Discovery and governance setup | Process workshops, persona validation, data taxonomy, KPI dictionary, security model, integration assessment, MVP scope freeze, vendor selection pack. | Signed requirements baseline, solution architecture, backlog, data model, governance charter. |
| Phase 1 - MVP core ecosystem platform | Identity, roles, startup master profile, cohort application, selection workbench, onboarding checklist, core dashboards, communications, document vault. | First live cohort can apply, be evaluated, selected, onboarded, and monitored. |
| Phase 2 - Training and ecosystem services | LMS, mentor matching, service marketplace, fab lab booking, helpdesk, provider onboarding, SLA tracking, service credits, quality ratings. | Startups can request and receive trackable ecosystem help. |
| Phase 3 - Startup operations suite | CRM, accounting integration, logistics/supply chain integrations, AI outreach workflows, patent/IP support cases, operational dashboards. | Startups can use shared business tools and managed services. |
| Phase 4 - Investor and Probasi adoption | Angel investor profiles, data rooms, pitch events, deal pipeline, Probasi portal, adoption workspaces, commitment and impact tracking. | Investors and diaspora can discover, engage, support, and track startups. |
| Phase 5 - AI intelligence and scale optimisation | AI search/RAG, knowledge graph, matching engines, analytics copilot, risk prediction, saved queries, advanced impact reporting, API ecosystem. | Management and authorised users can query and analyse the ecosystem with AI assistance. |

## MVP boundary recommendation

    - MVP must include: identity, roles, cohort setup, application portal, selection scorecards, onboarding checklist, startup profile, core document vault, notifications, and management dashboard.

    - MVP should not attempt to build every CRM/accounting/logistics feature from scratch. Start with integrations or lightweight modules and expand based on startup usage.

    - AI in MVP should focus on search, summaries, application completeness, and recommendations. High-risk automation should be deferred until data quality and governance mature.

    - Investor and Probasi adoption modules can begin with approved profiles, discovery, access requests, commitments, and tracking; investment transaction execution should stay outside or in specialised regulated systems unless separately approved.

    - The system should be configured for one or two pilot cohorts and enough master data to validate workflows before statewide scale-out.

## Implementation workstreams

| Workstream | Scope |
| --- | --- |
| Product and process | Requirements validation, user journeys, workflow design, UX review, acceptance criteria, training material. |
| Engineering | Frontend, backend, workflow engine, integration services, document vault, reporting, AI services, automated testing. |
| Data and analytics | Master data, migration templates, KPI dictionary, data warehouse, dashboards, search corpus, data quality controls. |
| AI and search | Use-case design, permission-aware RAG, vector index, prompt templates, output guardrails, evaluation, feedback loop. |
| Security and privacy | IAM, roles, audit logs, encryption, consent, data sharing, security testing, incident response. |
| Change management | Stakeholder onboarding, user training, support desk, SOPs, communication plan, adoption metrics. |
| Operations | Cloud/environment setup, CI/CD, monitoring, backup/restore, release governance, vendor support model. |

# Acceptance Criteria and Go-Live Readiness

| Readiness area | Acceptance criteria |
| --- | --- |
| Business readiness | Pilot cohort configured; application form validated; evaluation rubric approved; onboarding checklist approved; dashboard KPIs signed off; support desk ready. |
| Functional readiness | End-to-end applicant-to-selected-startup workflow passes user acceptance testing; core roles pass permission testing; communications and document vault work. |
| Data readiness | Master data loaded; test startup data migrated/imported; KPI definitions approved; sample dashboards reconciled; data quality checks configured. |
| Security readiness | RBAC tested; sensitive document permissions tested; audit logs verified; MFA policy defined; vulnerability issues triaged; production admin procedures approved. |
| AI readiness | AI search uses approved corpus; permission testing passes; output includes sources; prompt logs enabled; sensitive data retrieval controls verified. |
| Integration readiness | Communication gateway working; document/e-sign flow tested if in scope; payment/credit or CRM/accounting/logistics integrations tested where in scope. |
| Operational readiness | Monitoring enabled; backups configured; support process defined; escalation matrix published; release rollback plan documented. |
| Training readiness | Admin, cohort manager, evaluator, startup, mentor/service provider, investor, and adopter training material created for in-scope modules. |
| Legal/governance readiness | Terms, consent text, investor/adoption disclaimers, confidentiality templates, data retention rules, and service-provider terms approved. |

## Sample end-to-end acceptance test scenarios

| Scenario ID | Scenario |
| --- | --- |
| AT-01 | Applicant creates profile, starts application, uploads documents, receives missing information warning, submits completed |

| Scenario ID | Scenario |
| --- | --- |
|  | application, and receives confirmation. |
| AT-02 | Admin assigns evaluators; evaluator declares no conflict, scores application, submits comments; committee reviews ranked list and records decision. |
| AT-03 | Selected startup accepts offer, completes onboarding checklist, submits baseline KPIs, receives recommended training plan, and becomes active cohort startup. |
| AT-04 | Startup requests mentor and fab lab support; mentor session and lab booking are scheduled, completed, rated, and reflected in dashboards. |
| AT-05 | Startup uses CRM to capture a lead, accepts a Probasi adopter sales introduction, converts an opportunity, and reports outcome. |
| AT-06 | Management views cohort dashboard, drills down to a startup with overdue KPIs, assigns action to cohort manager, and sees alert close after update. |
| AT-07 | Investor requests access to a startup data room; founder approves after NDA; investor views documents; access is logged and searchable only by authorised users. |
| AT-08 | Probasi Bangali adopter registers, gets verified, receives AI startup recommendations, submits adoption interest, founder accepts, and commitments are tracked. |
| AT-09 | Management asks AI search for startups ready for investor introduction; answer includes source-backed results and excludes restricted records. |
| AT-10 | Startup graduates after scorecard approval; certificate generated; status changes to alumni with impact survey schedule created. |

# Risks, Controls, and Open Decisions

| Risk | Description | Mitigation / control |
| --- | --- | --- |
| Data quality risk | Incomplete or outdated startup records reduce dashboard and AI usefulness. | Mandatory fields, KPI reminders, data steward reviews, validation rules, data quality dashboard. |
| Over-customisation risk | Every cohort may request unique forms and workflows, slowing delivery. | Configurable templates, governance approval for new variations, reusable form/rubric library. |
| Privacy and trust risk | Startups may resist sharing financial, IP, or investor information. | Granular visibility controls, consent, restricted vault, clear value proposition, founder approval for external sharing. |
| AI hallucination or leakage risk | AI may generate unsupported answers or expose restricted content if poorly designed. | RAG with source citations, permission filters, output disclaimers, prompt logging, red-team testing, human review. |
| Investor/adopter misuse risk | External users may misuse data or bypass confidentiality. | Verification, NDA, access logs, watermarking, rate limits, revocation, conflict disclosures, governance desk. |
| Service provider quality risk | Ecosystem providers may not meet SLAs or deliver quality. | Provider onboarding, SLA tracking, ratings, escalation, performance dashboard, service suspension controls. |
| Integration complexity risk | CRM, accounting, logistics, communication, and payment integrations can delay rollout. | MVP with lightweight tools and phased integration; API-first design; prioritised integration backlog. |
| Adoption risk | Users may return to spreadsheets and WhatsApp if platform is hard to use. | Mobile-first UX, simple workflows, training, support desk, incentives, leadership dashboard dependence on platform data. |
| Governance ambiguity | Unclear ownership can delay approvals and data policies. | Platform Authority, data stewards, security board, investor/adoption desk, service provider desk with defined RACI. |
| Scale and cost risk | AI and document storage costs may rise with usage. | Usage quotas, tiered storage, model routing, caching, monitoring, cost dashboards. |

## Open decisions for leadership

    - What is the legal operating entity and governance authority for the platform?

    - Which startup data fields are mandatory for management reporting and which are optional/confidential?

    - Which operations capabilities should be built natively versus integrated or provided by ecosystem startups?

    - What level of investor verification and data-room access approval is required?

    - What are the eligibility and verification rules for Probasi Bangali adopters?

    - Will service credits, payments, reimbursements, or provider settlement be handled in the platform or outside it in Phase 1?

    - What are the official graduation criteria for each startup stage and program type?

    - Which AI features can be launched in MVP and which require later governance maturity?

# Appendix: Sample AI Search Prompts and KPI Dictionary

## Sample AI search prompts

    - Show all current cohort startups from North Bengal in food processing that need packaging, logistics, or export support.

    - Which startups have completed onboarding but not submitted baseline revenue and customer metrics?

    - List startups with patent support requests, their current IP case status, and the assigned advisor.

    - Which startups are investor-ready but have no angel investor introductions yet?

    - Find women-led startups in the current cohort with high mentor engagement and rising sales pipeline.

    - Which mentors delivered the most sessions for deep-tech startups and what outcomes were recorded?

    - Show fab lab utilisation by equipment type and identify startups waiting more than seven days for booking approval.

    - Which Probasi Bangali adopters can help startups selling into the UK or North America?

    - Summarise the progress of all startups adopted by the London Probasi chapter.

    - Generate a management summary of cohort health, top risks, and recommended interventions for this month.

## KPI dictionary starter set

| KPI ID | KPI name | Definition / calculation | Domain |
| --- | --- | --- | --- |
| KPI-01 | Application completion rate | Completed applications / started applications | Cohort funnel |
| KPI-02 | Selection conversion rate | Selected startups / eligible applications | Cohort funnel |
| KPI-03 | Onboarding completion time | Days from offer acceptance to onboarding complete | Onboarding |
| KPI-04 | Training completion rate | Completed assigned modules / assigned modules | Training |
| KPI-05 | Mentor engagement | Mentor sessions and hours per startup per period | Ecosystem support |
| KPI-06 | Service SLA compliance | Service requests completed within SLA / total completed requests | Ecosystem support |
| KPI-07 | Fab lab utilisation | Booked hours / available hours by equipment or lab | Facilities |
| KPI-08 | CRM pipeline value | Total opportunity value by stage | Startup growth |
| KPI-09 | AI outreach conversion | Meetings or responses / approved outreach contacts | Customer acquisition |
| KPI-10 | IP case progress | Cases by stage and overdue deadlines | Innovation/IP |
| KPI-11 | Investor readiness score | Weighted score across pitch, traction, finance, documents, and governance readiness | Investment |
| KPI-12 | Investor introduction conversion | Investor meetings / introductions made and deals advanced | Investment |
| KPI-13 | Adoption impact score | Weighted index of mentor hours, leads, sales, introductions, investment interest, and completed commitments | Probasi adoption |
| KPI-14 | Graduation readiness | Weighted score across training, milestones, KPIs, governance, and support outcomes | Graduation |
| KPI-15 | Data quality score | Completeness, freshness, validation, and duplicate checks across startup records | Platform health |

## Minimal technology backlog for procurement

| Backlog area | Included capabilities |
| --- | --- |
| Platform foundation | Identity, role management, organisation model, startup master profile, document vault, communications, admin configuration, audit logging. |
| Cohort operations | Cohort builder, application forms, eligibility, scoring rubric, evaluator portal, committee workflow, offer/rejection/waitlist templates. |
| Incubation operations | Onboarding checklist, KPI snapshots, training/LMS, mentor matching, service marketplace, fab lab booking, service credits, provider SLAs. |

| Backlog area | Included capabilities |
| --- | --- |
| Startup business suite | CRM, accounting integration, logistics/supply chain integration, AI outreach, patent/IP support cases, helpdesk. |
| Management intelligence | Portfolio dashboards, cohort comparison, progress heatmaps, risk alerts, board reports, exports, KPI dictionary, data quality dashboard. |
| Investor community | Investor verification, investor profile, startup investment profile, data room, pitch event, Q&A, deal pipeline. |
| Probasi adoption | Global adoption portal, profile verification, startup discovery, adoption modes, adoption workspaces, sales lead contribution, commitment tracking, impact dashboards. |
| AI and search | Permission-aware natural-language search, RAG, source citations, startup knowledge graph, matching engines, AI summaries, prompt/audit logs. |
| Operations and governance | Monitoring, backup, CI/CD, environments, security testing, incident process, data stewardship, support desk, release governance. |

# Closing note

### The proposed platform is intended to become the digital infrastructure of the Bengal startup ecosystem. Its value will come not only from digitising forms and dashboards, but from making ecosystem help actionable, measurable, and searchable; enabling startups to use shared operational capabilities; and connecting Bengal startups with mentors, service providers, angels, and the global Probasi Bangali community.

Recommended next action

Run a structured discovery phase with ecosystem leadership, incubators, cohort managers, startups, mentors, service providers, investors, and Probasi Bangali representatives. Use this blueprint as the baseline for scope confirmation, solution architecture, budget estimation, vendor selection, and MVP backlog creation.